ACTIONS:

General Kepler Development (Kepler development team: Chad, Jing, Rod, others):

- HIGH PRIORITY. Fix existing Kepler features problems from bugzilla  – til May ‘05

  - HIGH.  Fix showstopper bugs (e.g., null, caching; 17 +/- high priority bugs)

  - HIGH. Showstopper usability issues (e.g., keyboard binding error, jiggle actor, copy actor overlay)

- Add new functionality to Kepler

  - HIGH.  Improve R functionality and robustness

  - Improve capability to add external programs (e.g., C)

- Add other Kepler actors

  - Id and add generic actors based on specific needs

Kepler End-User Issues (Laura will lead and schedule this activity):

- User documentation

  - HIGH. cheat sheets (Samantha)

  - (HIGH for ESA). cookbooks (example workflow documentation) (Laura, Dan, Chad)

- Guided analysis (wizards) (Laura, Kepler developer)

- HIGH. Develop good installation capability (Dan)

  - Kepler first

  - R, etc.

- HIGH. Instructional use (Mark, Deana, Samantha)

Application Workflow Development:

- HIGH. Finish existing mammal project pipeline (Dan, Jianting, Deana, Town, Ricardo)

  - High priority issues identified by Dan.

- HIGH. Complete mammal analysis

  - HIGH. Id computing resources (SEEK-EXEC)

- Macroecological analysis

  - Ties in with other BEAM activities

- Dispersal analysis

- Guided analysis

- Incorporate other non-R niche models

- Add other Kepler actors

- Additional data layers

  - Land use data

  - IPCC data